## Slide 1
November 28, 2025
WEEKLY UPDATE REVIEW

## Slide 2: AGENDA
CEO/PRESIDENT OPENING REMARKS.
STATUS UPDATES
  Customer Operations
    Summary, National DigiFoundry, Key Decisions
  ART
    Summary, In-Flight, Submitted Opportunities, Pipeline, Hotwash, Key Decisions
  Corporate Staff
    CTO, CIO, QM/ISO, HR/Talent Mngmt, FSO/ITPSO, Legal/Contracts, Pipeline/Status of Isidore, Documentation, Operations, Key Decisions
  Q&A / ALIBIS
CEO/ PRESIDENT CLOSING REMARKS

## Slide 3
Customer Operations - Summary
As of: 11/21/25
Gabriel
(Eugene)
SAF / AM
(Donalson)
SAF / IA
(Donalson)
DLA RPA
(Donalson)
Delivered (Past Week):
None
Past Due:
None
Upcoming (30 Days):
Revised go to market
Honey Pot data as a service
Delivered (Past Week):
Mission Integration
Portfolio Alignment
Past Due:
None
Delivered (Past Week):
Strategic Assessment
Delivered (Past Week):
Onboarding documents
Leadership Action Items:
None at this time
Risks:
Enterprise customer growth
Project / Funding / Burn Rate %
Gabriel - $10k - 0%
SAF/AM - $6.7M - 19%
SAF/IA - $3M - 26%
DLA/RPA - TBD - TBD
Upcoming (30 Days):
Roadmap / IMS
Change management
Operational Integration
Risks:
Project margins
Government Shutdown
Past Due:
None
Upcoming (30 Days):
Change management
Support expansion
Risks:
Project margins
Past Due:
None
Upcoming (30 Days):
Project Kickoff planning in progress
Risks:
Government Shutdown
Sub-K Execution

## Slide 4
| 10
Customer Ops, Key Decisions Needed — Roll-Up
Decision | Owner | Due | Context
None | N/A | N/A | N/A
As of: 10/30/25

## Slide 5
| 10
Opportunities/ In-flight — Next 30 Days
Opportunity | Type | 1st Pancake | Pink | Red | Gold | Submission Suspense | Status/ Blockers
SF254-D1204 - Secure Multi-Source Data Fusion Environment for pLEO Constellations Lead: Harvey/Kevin/Eric | SBIR P2 | 26 NOV 25 | 01 DEC 25 | 05 DEC 25 | 15 DEC 25 | 24 DEC 25 | BID
SF25D-T1201 - Adaptive & Intelligent Space Challenge Lead: Harvey/Rishab | STTR P2 | 26 NOV 25 | 01 DEC 25 | 05 DEC 25 | 15 DEC 25 | 24 DEC 25 | BID
DOE SENTRY - CWX-024-CESER Lead: Norman | RFP | 26 OCT 25 | 26 OCT 25 | 18 NOV 25 |  | 01 DEC 25 | CPS Energy input pending
CBD254-007 Integrated Deployable Microsensors for Chemical Detection Lead: Joey/Jonathon | SBIR | 26 NOV 25 | 01 DEC 25 | 05 DEC 25 | 15 DEC 25 | 24 DEC 25 | BID
JPEO CBRND Rapid Analytical Measurement and Non-destructive analysis (RAMAN) Lead: Joey | RFP | 14 NOV 25 | 17 NOV 25 | 19 NOV 25 | 20 NOV 25 | 21 NOV 25 | BID
A254-P030 xTechOverwatch Open Topic Lead: Eric | SBIR | 14 NOV 25 | 21 NOV 25 | 24 NOV 25 | 25 NOV 25 | 25 NOV 25 | BID
FY26 Technology Operational Experimentation Events (TOEE) | Exercise | 20 NOV 25 | 20 NOV 25 | 20 NOV 25 |  | 21 NOV 25 | BID
As of: 11/6/25

## Slide 6
CTO
Riaan Gouws
Objectives
Accelerate product delivery with a focus on speed, quality, and certification readiness
Embed security and resilience across all products, ensuring regulatory compliance
Unify engineering execution through streamlined DevSecOps processes
Build technical excellence by developing a high-performing, cross-functional engineering team
As of: 11/14/25
Accomplishments
Approval obtained to hire 2 EE candidates, 1x embedded and 1 electrical
Successful call with T2COM CTO
Completed review of Rogue space communication architecture. Rogue switched to S-Band, now receiving promising data. More investigation underway.
In-Progress
Drafted mechanical engineering versioning system – under peer review
Interviewing for additional engineers
Isidore Space ComSec investigations continue. Awaiting access to ground station for additional local logs and telemetry.
Risks/Needs
Phased approach needed to downsize Smartbeam QRC, third of current size for GDIT, then cigarette pack size target for Navy TPOC – Risk of meeting TPOC’s aggressive expectations.
Scaling/staffing the Isidore team to support multiple work streams related to GTM, SBIRs, and strategic projects e.g. Project Kevin